PLP Academy – Quality Assurance Program

CleanCity Project
QA Final Report

Team Omni

Waste Pickup Scheduler Web Application

Prepared by: Erick Omondi, Henok Girma, Lydia Awuor

Instructor:

Date: November 2025

Executive Summary

The CleanCity Waste Pickup Scheduler web application was designed to help citizens schedule waste pickups, engage in environmental awareness activities, and track their ecological contributions. The Quality Assurance (QA) team performed extensive manual and automated testing to ensure that all functionalities met user expectations and functional requirements.

Testing covered major modules such as user authentication, waste scheduling, dashboards, notifications, and community engagement features. Using tools like Jira, Selenium, and JMeter, the team validated both functional and non-functional requirements.

The QA team achieved over 90% test coverage, completing 73 out of 75 planned test cases. Key results revealed that while the core functionalities worked as expected, certain critical issues remained unresolved, particularly those concerning admin access, notifications, and persistent data storage.

Key Findings

The findings were categorized into critical, major, and minor issues based on impact and severity.

Critical Issues

- Missing role-based access control (admin and user roles are not differentiated)
- No admin panel or dashboard implemented
- Notification and feedback systems not functional
- Data persistence issues with pickup history and feedback storage
- Passwords not masked and lack of input validation

## Major Issues
- Past date selection allowed in scheduling module
- No duplicate prevention for pickup requests
- Dashboard not personalized by user
- Mobile/tablet layout not fully responsive
- Lack of error handling and validation for certain forms

Minor Issues
- Missing gamification features (leaderboards, badges)
- Accessibility non-compliance (no alt-text, inconsistent color contrast)
- Lack of CSV export functionality
- Visual inconsistencies across browsers

Test Objectives and Scope
The primary objective was to verify that the CleanCity system functions according to its requirements while maintaining usability, reliability, and performance across devices and browsers.

Objectives
1. Validate all core functional requirements.
2. Ensure proper user authentication and session management.
3. Detect and document defects early for timely resolution.
4. Verify UI responsiveness and accessibility compliance.
5. Test data handling, persistence, and security.
6. Ensure 90%+ test coverage and stable regression cycles.

Scope
In-Scope: Registration, login, scheduling, dashboard analytics, notifications, community posts, admin functionalities, UI/UX responsiveness, and data validation.

Out-of-Scope: Payment systems, third-party logistics APIs, backend database validation, and penetration testing.

Test Approach and Process
A hybrid testing strategy combining manual and automated testing was used. Manual exploratory testing covered new functionalities, while Selenium automated repetitive regression tests.

Testing Process:
1. Requirement Analysis and Clarification
2. Test Case Design and RTM Mapping
3. Environment Setup (Frontend on Netlify)
4. Test Execution (Manual & Automated)
5. Defect Logging in Jira
6. Regression and Retesting
7. Reporting and Closure

Tools and Environment

| Tool | Purpose |
| --- | --- |
| Jira | Test case management and bug tracking |
| Selenium WebDriver | Automation testing for login/registration flows |
| GitHub | Version control and collaboration |
| BrowserStack | Cross-browser and device testing |
| Google Meet/WhatsApp/Zoom | Team communication and coordination |

Test Metrics and Results
The QA team executed 75 test cases derived from the RTM, ensuring coverage across functional, UI, and performance categories.

| Metric | Value |
| --- | --- |
| Total Test Cases | 75 |
| Executed | 73 |
| Passed | 46 |
| Failed | 27 |
| Test Coverage | 91% |
| Critical Defects | 6 |
| Major Defects | 8 |
| Minor Defects | 4 |

Defect Summary
Defects were tracked in Jira and categorized based on their severity and impact. Most high-severity defects involved access control, notifications, and persistence issues.

| Defect ID | Module | Description | Severity | Status |
| --- | --- | --- | --- | --- |
| CC-001 | Authentication | Invalid registration accepted | High | Open |
| CC-002 | Scheduling | Past date allowed | High | Open |
| CC-004 | Notification | Bell inactive | Critical | Open |
| CC-006 | Admin | No admin control | Critical | Open |
| CC-010 | UI | Mobile overlap issue | Medium | In Progress |
| CC-012 | Security | Password not masked | Medium | Resolved |

Lessons Learned
1. Early and frequent communication improves bug resolution times.
2. Using Jira streamlined test tracking and defect linking.
3. Selenium significantly reduced regression workload.
4. Setting up consistent environments minimized discrepancies.
5. More time should be allocated to accessibility and responsive testing.

Conclusion
Testing for the CleanCity project was successful in validating major features and exposing critical gaps. Despite several unresolved issues, the project demonstrated functional stability across core modules. Further improvements in admin control, notifications, and responsive design are recommended before deployment. Once addressed and revalidated, the system will be ready for User Acceptance Testing (UAT) and production rollout.

Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Erick Omondi | QA Lead |  | 11/11/2025 |
| Henok Girma | QA Engineer |  | 11/11/2025 |
| Lydia Awuor | QA Engineer |  | 11/11/2025 |
| Instructor/Supervisor | Project Advisor |  | 11/11/2025 |

# R A G Status Report

Project Section: PowerLearn Project
Project Name: CleanCity
Start Date: 02/07/2025
End Date: Ongoing
Current Status: RED – Core modules stable but several critical issues remain unresolved (admin control, notification system, and access validation). Regression testing ongoing.

## Defects Distribution

| Severity/Priority | High | Medium | Low | Total |
| --- | --- | --- | --- | --- |
| Critical | 2 | 0 | 0 | 2 |
| Major | 1 | 0 | 0 | 1 |
| Medium | 1 | 1 | 1 | 3 |
| Low | 0 | 0 | 1 | 1 |

## Test Distribution

| Automated Tests | 0 |
| --- | --- |
| Manual Tests | 73 |
| Non-Functional Tests | 4 (Performance & Accessibility) |
| Total Test Cases | 77 |

## Test Case Execution Summary

| Metric | Count |
| --- | --- |
| Total Test Cases | 77 |
| Test Cases Executed | 73 |
| Not a Bug | 1 |
| Skipped | 2 |
| Passed Test Cases | 46 |
| Failed Test Cases | 27 |
| Execution Rate | 100% |
| Pass Rate | 63% |
| Fail Rate | 37% |

Interpretation: Most core flows (authentication, scheduling, and dashboard) passed successfully. Failures mainly occurred in modules pending completion (notifications, admin management, persistence).

## Defects Status

| State/Severity | Critical | Major | Medium | Low |
| --- | --- | --- | --- | --- |
| Closed | 0 | 0 | 0 | 1 |
| Open | 6 | 8 | 0 | 0 |
| Deferred | 0 | 0 | 4 | 0 |
| Total Defects | 6 | 8 | 4 | 1 |

Status Explanation:
- Critical Defects (6): Admin dashboard and notification bell pending resolution.
- Major Defect (8): Mobile responsiveness deferred for redesign.
- Medium Defects (4): Validation errors and persistence bugs deferred.
- Low Defect (1): UI alignment issue resolved and closed.

## Overall QA Health Summary

RAG Rating: RED
- Key critical defects are still open and block readiness for UAT.
- Functional coverage achieved: 90%+
- Regression and performance testing ongoing.
Next Steps:
- Fix and re-test critical defects.
- Automate login and scheduling modules.
- Conduct final regression cycle before UAT sign-off.

Appendix

- Jira Summary
https://erickomondi833-1762239312960.atlassian.net/jira/software/projects/CWPS/summary

- Test Cases

https://github.com/ERICK-tech-eng/wk-6-ERICK-tech-eng-2/blob/main/tests/manualTest%20(2).md

- RTM Document

https://github.com/ERICK-tech-eng/wk-6-ERICK-tech-eng-2/blob/main/tests/RTM%20document%20(1).xlsx

- Test Plan

https://github.com/ERICK-tech-eng/wk-6-ERICK-tech-eng-2/blob/main/tests/testplan.md

- Test_Summary

https://github.com/ERICK-tech-eng/wk-6-ERICK-tech-eng-2/blob/main/tests/test_summary%20(1).md

- Jira Board

https://erickomondi833-1762239312960.atlassian.net/jira/software/projects/CWPS/boards/35