12. Risk Matrix – CleanCity Project

Prepared By:

Erick Omondi

Henok Girma

Lydia Awuor

| Risk ID | Risk Description | Likelihood | Impact | Risk Level (RAG) | Mitigation / Action Plan |
| --- | --- | --- | --- | --- | --- |
| CC-RSK-001 | Failure of Admin Dashboard functionality due to incomplete implementation | High | High | High | Prioritize admin module development; retest after integration; assign senior QA for validation. |
| CC-RSK-002 | Notification bell not functional (no user alerts or task updates) | High | High | High | Create mock notification service for interim testing; escalate to dev team for urgent fix. |
| CC-RSK-003 | Inconsistent environment setup across team members | Medium | High | Medium | Use shared environment configs in GitHub; standardize test data and browsers. |
| CC-RSK-004 | Data not persisting due to localStorage overwrites | Medium | High | Medium | Validate data structure and implement backup persistence for user data. |
| CC-RSK-005 | Responsive UI issues on mobile and tablet views | High | Medium | Medium | Conduct additional responsive testing via BrowserStack; log all display inconsistencies. |
| CC-RSK-006 | Form validation bypasses allowing invalid entries | Medium | Medium | Moderate | Strengthen front-end validation; perform negative testing on all forms. |
| CC-RSK-007 | Limited automation coverage (only login & registration) | Medium | Medium | Moderate | Expand Selenium automation to include scheduling and dashboard modules. |
| CC-RSK-008 | Delayed bug resolution due to team coordination gaps | Medium | Medium | Moderate | Implement fixed daily syncs; assign QA lead for triage tracking in Jira. |
| CC-RSK-009 | Accessibility non-compliance (contrast, alt-text, ARIA labels) | Low | Medium | Low | Conduct accessibility audits with Lighthouse and fix per WCAG 2.1 AA. |
| CC-RSK-010 | Time overrun risk due to retesting cycles and tool setup delays | Medium | Medium | Moderate | Adjust sprint timelines; parallelize regression testing with defect fixing. |