# CleanCity Project - Test Summary & Lessons Learned

Prepared By: Erick Omondi, Henok Girma, Lydia Awuor

Date: 11/11/2025

## Overview

This report presents the main obstacles encountered during the CleanCity initiative, including the testing activities performed, tools used (Jira, Selenium, GitHub), and the strategies the team applied to overcome challenges.

## Major Challenges Encountered

### 1. High Knowledge Demand

• Challenge: The project required deep understanding of multiple concepts.

• Reason: Transitioning from theory-based learning to practical implementation.

• Effect: Extended working hours and occasional overwhelm.

• How we managed: Used online resources—YouTube, documentation sites, PLP course materials—to fill gaps.

### 2. Setup & Configuration Barriers

• Challenge: Tools and environments behaved inconsistently across different systems.

• Effect: Debugging consumed significant time, slowing testing and deployment cycles.

• How we managed: Created shared GitHub setup guides and standardized configurations.

### 3. Coordination Flow Issues

• Challenge: Communication delays especially during busy schedules.

• Effect: Repeated work, unclear task ownership, execution delays.

• How we managed: Used Jira task assignments, WhatsApp updates, daily Google Meet standups.

## Testing Activities Completed

• All test cases from Requirements Traceability Matrix (RTM) were executed in Jira.

• Bugs discovered from failed test cases were logged as Jira Bug tickets.

• Automated smoke test executed using Selenium WebDriver for critical user actions (login, register, scheduling).

## Tools Used

• Jira — Test case tracking, assigning tasks, defect management.

• Selenium Automation — Automated validation of key system flows.

• GitHub — Version control and collaborative repository.

• Google Meet / WhatsApp — Team sync and communication.

## What Went Well

• Strong team collaboration and proactive engagement in coding and QA activities.

• Jira and GitHub improved transparency and progress tracking.

• Daily standups kept everyone aligned and accountable.

## Opportunities for Improvement

For Team Members:

• Improve technical readiness with testing tools earlier in the lifecycle.

• Define roles early to avoid overlapping responsibilities.

For PLP Academy:

• Increase mentor interaction to help teams resolve technical blockers faster.

## Key Takeaways

• Time management and clear communication are critical for successful projects.

• Practical testing using Jira and automation testing delivers better outcomes than theory alone.